## Slide 1: AI Underwriter
RAG-based DRHP analysis and IPO valuation: progress update
BFSI Project · Semester 8 · October 2026
Notes: Progress update on the AI Underwriter project: what we have built since the literature review, and the plan for the ML pricing model.

## Slide 2: Four of seven stages are done
1
Literature review
Done
2
Pipeline plan
Done
3
Data collection
Done
4
PDF parsing
Done
5
Table extraction
Next
6
RAG retrieval
Planned
7
Valuation + ML
Planned
Since the last review
Downloaded and verified 10 offer documents from SEBI (4,922 pages)
Built a parser that tags every page with its DRHP section and chapter
Next: pull the financial statements and peer tables out as clean data
Notes: Steps 1-4 are complete. Step 5, table extraction, is what we start next. RAG retrieval and the valuation/ML modules depend on clean extracted numbers.

## Slide 3: Data collection
01
Which documents we need, the pilot sample, and how we collected it

## Slide 4: A DRHP alone is not enough
1
DRHP
Filed with SEBI
First full draft
Business, risks and restated financials
No price band or issue price
2
RHP
Filed with RoC before bidding
Same structure as the DRHP
Updated financials
Adds the price band
3
Prospectus + exchange data
After the issue
Final issue price
Listing-day prices from NSE/BSE
The benchmark for our model
Rule we adopted: analyse the DRHP (or RHP) and benchmark against NSE/BSE listing data, so every sample company must already be listed.
Notes: A DRHP has no price information, and some DRHPs lapse and never list. Since we benchmark against issue price and listing returns, we only pick companies that actually listed and take prices from NSE/BSE.

## Slide 5: Pilot sample: 10 listed IPOs
Company | Sector | Document | Doc date | Pages
Tata Technologies | IT / engineering services | DRHP | Mar 2023 | 480
Mankind Pharma | Pharma | DRHP | Sep 2022 | 548
JSW Infrastructure | Ports / infrastructure | DRHP | May 2023 | 525
Bajaj Housing Finance | Housing finance (NBFC) | DRHP | Jun 2024 | 474
IREDA | PSU financier (renewables) | DRHP | Sep 2023 | 664
Hyundai Motor India | Automobiles | DRHP | Jun 2024 | 436
Honasa Consumer | Consumer / D2C | DRHP | Dec 2022 | 401
DOMS Industries | Manufacturing / stationery | DRHP | Aug 2023 | 475
Premier Energies | Solar manufacturing | RHP | Aug 2024 | 558
Unicommerce eSolutions | SaaS / e-commerce tech | DRHP | Jan 2024 | 361
Premier Energies' DRHP is not indexed, so its RHP is used. Ola Electric was replaced by Unicommerce because its DRHP could not be found.
Notes: Ten mainboard IPOs across ten sectors, all now listed. Two finance companies (Bajaj Housing, IREDA) because their statements are laid out differently from industrial companies.

## Slide 6: The pilot sample at a glance
10
offer documents
4,922
pages to parse
10
different sectors
110
MB of source PDFs
Selection rules
1
Mainboard only
SME filings are thinner and laid out differently
2
Already listed
Needed for the price benchmark
3
Mixed outcomes
Strong and weak listing-day performers
4
Two finance companies
BFSI statements need their own mapping
Notes: The pilot set is for building and testing the pipeline: variety matters more than volume. The ML model will later need 100-150 listed IPOs.

## Slide 7: How we collected the files
1
SEBI listings
Filings › Public Issues: draft, RHP and final documents
2
Filing page
One page per document, found via web search
3
PDF link
Read the embedded document link from the page
4
Verify
PDF header, page count and cover date checked
Problems we hit
SEBI's firewall blocked scripted search
One download was truncated: retried
One link ended in .PDF: pattern fixed
Output
data/raw/drhp/: the 10 PDFs
data/manifest.csv: source URL, date, sector, pages
Price columns to be filled from NSE/BSE
Notes: We did not try to get around SEBI's firewall. Each filing's public page loads normally, so we found those pages by web search and downloaded from them. Prices were deliberately left blank in the manifest so they come from NSE/BSE, not memory.

## Slide 8: PDF parsing
02
Turning 500-page filings into pages tagged with their DRHP section

## Slide 9: How the parser works
1
Read the table of contents
SEBI fixes the section order, so every DRHP lists its chapters with page numbers
2
Map printed pages to PDF pages
Read the number printed on each page; the most common offset wins
3
Tag every page
Section, chapter and a standard key such as basis_for_offer_price
4
Self-check
Confirm each chapter title appears on its mapped start page
Output per document
pages.jsonl
One record per page: page numbers, section, chapter, text
sections.json
Chapter map with start and end pages
Code: src/parse_drhp.py
Notes: The built-in PDF bookmarks were missing or unreliable, but every document has a printed table of contents in its first five pages. The chapter keys let later stages ask for, say, the Basis for Offer Price pages in any document regardless of exact wording.

## Slide 10: Every chapter was located
Chart: Pages per document
| Unicommerce | Honasa | Hyundai | Bajaj Housing | DOMS | Tata Tech | JSW Infra | Mankind | Premier | IREDA
Pages | 361 | 401 | 436 | 474 | 475 | 480 | 525 | 548 | 558 | 664
358 / 358
chapters found on their mapped start page
96–100%
of page numbers agree with the computed offset
6 / 6
key chapters found in every document
Notes: Key chapters checked: Risk Factors, Objects of the Offer, Basis for Offer Price, Our Business, Restated Financials, and MD&A. IREDA is the longest document at 664 pages.

## Slide 11: Issues found and fixed
Fixed
Mankind's MD&A chapter was missed
Cause: Contents line had only two dots and a garbled apostrophe
Fix: Accept two-dot leaders; normalise apostrophes
Fixed
'Other financial information' mislabelled
Cause: Generic pattern was checked before the specific one
Fix: Check specific chapter patterns first
Open
Premier Energies pp. 334–338 are images
Cause: Scanned auditor's report with no text layer
Plan: OCR later if needed; statements from p. 339 are text
Notes: All 10 documents were re-run after the fixes. The Premier pages are the auditor's examination report, not the statements themselves, so they do not block table extraction.

## Slide 12: Next: table extraction
03
Getting clean numbers out of the financial tables

## Slide 13: What we extract next
Financial statements
Balance sheet, P&L and cash flow for 3 years plus interim
Peer comparison
EPS, P/E, RoNW and NAV of listed peers, from Basis for Offer Price
Offer details
Issue size, fresh issue vs OFS, shares before and after
1
Locate pages
2
Extract tables
3
Map to schema
4
Cross-check
Cross-checks: assets = equity + liabilities; P&L revenue matches the summary table. Finance companies (Bajaj Housing, IREDA) get their own line-item mapping.
Team task in parallel: hand-check about 10 figures for 2–3 companies, with page numbers, as our answer set.
Notes: The chapter map from the parser tells us which pages to run table extraction on, so we never process all 500 pages. Estimated build time: 1-2 hours. The hand-checked answer set is how we measure extraction accuracy.

## Slide 14: The ML pricing model
04
What it predicts, which model we use, and why

## Slide 15: What the model will predict
Target
Listing-day return
(listing price − issue price) ÷ issue price
Trained on 100–150 listed mainboard IPOs, not just the 10-document pilot
Open choice
Subscription levels predict well but are known only when bidding closes. We use them only if the model runs after bidding.
1
Financials
Growth, margins, RoE, debt/equity (from extraction)
2
Offer details
Issue size, fresh vs OFS share, promoter holding
3
Valuation
Issue P/E compared with the peer average
4
Market
Nifty return before the IPO, sector
5
Document text
Risk-factor counts, text embeddings (Katsafados et al.)
Notes: Listing-day return is the standard target in IPO research and matches our benchmark. Subscription levels are strong predictors but are only known at the end of bidding, so we include them only if the model is meant to run after bidding closes.

## Slide 16: Candidate models compared
Model | With ~150 IPOs | Non-linear effects | Explainability | Role
Linear / ridge regression | Works well | No | High: coefficients | Baseline
Random forest | Works well | Yes | Medium | Alternative
Gradient boosting (XGBoost / LightGBM) | Works with tuning | Yes, incl. interactions | High: SHAP values | Recommended
Deep neural network | Overfits | Yes | Low | Not used
We train the ridge, random forest and boosting models and compare them; a neural network is ruled out because 100–150 rows is too little data.
Notes: The comparison is driven by our data: about 150 rows of tabular features. That rules out deep learning and favours tree ensembles, with a linear model as the honest baseline.

## Slide 17: Why gradient boosting
1
Built for small tabular data
Our data is about 150 rows of numeric features, where boosted trees consistently beat neural networks
2
Captures interactions
A high issue P/E may only hurt when peers trade lower; trees learn such effects without hand-coding
3
Explainable predictions
SHAP values split each prediction into feature contributions: the reasoning an underwriter must show
4
Practical to train
Handles missing values and sector categories; depth limits and early stopping control overfitting
Safeguard: keep trees shallow, compare against the ridge baseline, and report the simpler model if boosting does not beat it.
Notes: With small samples, a complex model can look good by chance. The ridge baseline keeps us honest: gradient boosting has to earn its place on the held-out test set.

## Slide 18: How we will evaluate it
Train: older IPOs
Validate
Test: 15–20 newest
Split by listing date: the model never trains on IPOs that came after the ones it is tested on
Mean absolute error
Average miss on listing-day return, in percentage points
Direction accuracy
Share of IPOs where we correctly call a gain or a loss
Range hit rate
Share of listing prices inside our recommended price range
Baselines to beat: the average historical listing return, and the price implied by the peer-average P/E.
Notes: A random train/test split would leak future market conditions into training. Splitting by date mimics real use: price the next IPO using only what was known before it.

## Slide 19: LLM explains, ML prices
RAG + LLM
Find evidence in the DRHP
Extract figures into a fixed schema
Cite page numbers for every output
Code + ML model
Compute ratios deterministically
Peer-based valuation
Recommended price range
Next actions
1. Table extraction 2. Hand-checked answer set 3. Scale data to 100–150 IPOs
Notes: The LLM never produces the price. It finds and cites evidence; deterministic code and the ML model produce the numbers. This split keeps every output verifiable.